**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 18 October 2022 |
| Team ID | PNT2022TMID30896 |
| Project Name | Smart Solution for Railways |
| Maximum Marks | 8 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Ranjith  Vishnu |
| Sprint-1 | Confirmation | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | Naresh  Ranjith |
| Sprint-2 | Application | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | Gokulakannan  Vishnu |
| Sprint-1 | Application | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium | Naresh  Gokulakannan |
| Sprint-4 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High | Ranjith  Gokulakannan |
| Sprint-3 | Dashboard | USN-6 | As a user, I can use the dashboard for update my details | 2 | High | Naresh  Vishnu |

**Project Tracker, Velocity & Burndown Chart:**

| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 23 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 30 Oct 2022 | 05 Nov 2022 | 18 | 03 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 06 Nov 2022 | 12 Nov 2022 | 20 | 12 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 13 Nov 2022 | 19 Nov 2022 | 20 | 19 Nov 2022 |

**Velocity:**



**Burndown Chart:**